Moving Pulse to Azure — a guide for the developer doing it

Prepared for August Innovate Pvt Ltd

Date 27 October 2026

Target pulse.augustinnovate.com, 20–30 employees, 5–7 at once

Budget ₹5,000–10,000 a month, all in

# 1. Read this part first

There is one decision that determines whether this takes a week or three months, and it is counter-intuitive.

Do not rewrite Pulse's backend. Move the one it already has.

Supabase is not a proprietary service. The pieces Pulse uses are open source and run anywhere Docker runs:

| Piece | What it does for Pulse | Used by |
| --- | --- | --- |
| PostgREST | Turns Postgres tables into the REST API the app talks to | 698 call sites |
| GoTrue | Sign-in, sessions, JWTs | 12 call sites |
| Storage API | Documents and payslips, behind signed URLs | 1 adapter file |
| Edge Runtime | 4 functions that need the service key | 4 call sites |

Run those four containers on Azure, point them at Azure Database for PostgreSQL, and the application code barely changes. You edit four environment variables.

## Why this is not just about saving effort

It is about not throwing away the testing.

Row-level security is the whole of Pulse's security model — 129 tables, every one of them. It works because PostgREST sets request.jwt.claims on each connection from a JWT that GoTrue signed. Every policy reads that claim.

That chain has been verified: 210 read checks, 84 write checks, 33 targeted guard checks. If you replace PostgREST with hand-written APIs, none of that verification means anything any more — and the failure mode is silent. A connection with no claim does not error; RLS simply decides the person can see nothing, or, if something runs as a privileged role, everything.

Keep the chain, keep the proof.

## What you are not keeping

- Realtime — Pulse does not use it. Leave it out.

- Supabase Studio — a convenience. Leave it out of production; use psql or

pgAdmin.

- Supavisor / connection pooling — unnecessary at 5–7 concurrent users.

# 2. Target architecture

pulse.augustinnovate.com

│

┌───────────┴───────────┐

│  Azure Static Web App │   the React build, free tier

└───────────┬───────────┘

│  https

┌───────────┴────────────────────────────┐

│  Azure VM (Linux, B2s) — docker compose │

│                                         │

│   Caddy or nginx  → TLS, one hostname   │

│   PostgREST       → the REST API        │

│   GoTrue          → auth                │

│   Storage API     → files               │

│   Edge Runtime    → the 4 functions     │

└───────────┬────────────────────────────┘

│  private endpoint

┌───────────┴───────────────────────────┐

│  Azure Database for PostgreSQL        │

│  Flexible Server, Burstable B1ms      │

│  automated backups, PITR              │

└───────────────────────────────────────┘

│

┌───────────┴───────────┐

│  Azure Blob Storage   │  documents, payslips, signed agreements

└───────────────────────┘

Email already goes through Resend over plain HTTPS. Nothing to move.

## What it costs

Central India, pay as you go, October 2026. Treat as indicative and confirm on the Azure pricing calculator.

| Item | Spec | Monthly |
| --- | --- | --- |
| PostgreSQL Flexible Server | B1ms, 1 vCore, 2 GiB | ~$18 |
| — storage and backups | 32 GB + 7-day PITR | ~$6 |
| Virtual machine | B2s, 2 vCPU, 4 GiB | ~$35 |
| — OS disk | 64 GB standard SSD | ~$5 |
| Blob Storage | a few GB, LRS | ~$2 |
| Static Web Apps | Free tier | $0 |
| Total |  | ~$66 ≈ ₹5,600 |

If that is tight, a B1s VM (1 vCPU, 1 GiB) runs the four containers at this load and takes roughly $26 off, bringing it to about ₹3,400. Start on B2s for the migration so you are not debugging memory pressure, then step down once it is stable — resizing is a reboot.

One thing not to economise on: use the managed Postgres, not Postgres in the VM's docker-compose. It is about $10 a month more and it brings automated backups and point-in-time restore. This database holds salaries, PF numbers and bank accounts. The day you need a restore, you will not care what it cost.

A factual aside, since cost is an explicit goal: Supabase's own hosted Pro plan is around $25 a month and needs no migration at all. If Azure is a company policy decision, ignore this. If it was chosen to save money, it is worth five minutes of checking.

# 3. What changes in the application

Genuinely small. The whole list:

| File | Change |
| --- | --- |
| .env / build variables | Four values, below |
| src/lib/config.ts | Nothing. It already reads them all — it is the only file in the codebase that touches the environment |
| src/lib/storage.ts | Nothing, if you run the Storage API container. One file to rewrite if you go direct to Blob |
| supabase/functions/* | Nothing, if you run Edge Runtime. Otherwise port 4 small Deno functions |
| Everything else | Nothing |

VITE_SUPABASE_URL=https://api.pulse.augustinnovate.com

VITE_SUPABASE_ANON_KEY=<the anon JWT you sign, see step 4>

VITE_PUBLIC_APP_URL=https://pulse.augustinnovate.com

VITE_SSO_ENABLED=false        # until Google sign-on is live

VITE_SSO_DOMAIN=augustinnovate.com

VITE_PUBLIC_APP_URL is not optional. Without it, every set-password invitation and alumni reactivation link is built from whatever the person generating it is browsing. The link looks completely normal and reaches nobody.

# 4. The migration, step by step

## Step 1 — The database

- Create Azure Database for PostgreSQL Flexible Server, Burstable B1ms,

in Central India. PostgreSQL 15 or later.

- Enable the extensions Pulse uses: pgcrypto (for gen_random_uuid()) and

uuid-ossp if present. Check supabase/migrations/00001_initial_schema.sql.

- Create the roles PostgREST and GoTrue expect. Supabase's schema assumes

anon, authenticated, service_role and authenticator. Every RLS    policy in this project is written against them, so the names must match    exactly.

- Create the auth and storage schemas. GoTrue and the Storage API create

their own tables on first run.

## Step 2 — Apply the schema

All 90 migrations are plain SQL and run unchanged:

for f in supabase/migrations/*.sql; do psql "$AZURE_PG_URL" -v ON_ERROR_STOP=1 -f "$f"; done

Run them in order. Stop at the first error — do not skip and come back.

A few touch storage.buckets and storage.objects, so the Storage API's schema must exist first. If one fails for that reason, start the Storage API container, then re-run.

## Step 3 — Move the data

# From Supabase. Data only; the schema came from the migrations above.

pg_dump --data-only --no-owner --no-privileges \

--exclude-schema=auth --exclude-schema=storage \

"$SUPABASE_PG_URL" > pulse-data.sql

# auth.users separately — GoTrue owns this table and the password hashes

# must come across or everybody is locked out.

pg_dump --data-only --no-owner --table=auth.users --table=auth.identities \

"$SUPABASE_PG_URL" > pulse-auth.sql

psql "$AZURE_PG_URL" -v ON_ERROR_STOP=1 -f pulse-data.sql

psql "$AZURE_PG_URL" -v ON_ERROR_STOP=1 -f pulse-auth.sql

The JWT secret must come with you. GoTrue signs tokens with it and PostgREST verifies with it. Copy the existing JWT_SECRET from the Supabase project settings rather than generating a new one, or every session is invalidated and — worse — any token Pulse issued stops verifying mid-use.

Then mint new anon and service_role keys signed with that secret. They are ordinary JWTs with a role claim and a long expiry.

## Step 4 — The containers

On the VM, a docker-compose.yml with four services. Start from the official self-hosting compose file at supabase/docker on GitHub and delete the services you do not need: realtime, studio, meta, imgproxy, vector,

supavisor, and the bundled db (you are using managed Postgres).

The settings that matter:

# shared

JWT_SECRET            the one you brought across

ANON_KEY              signed with it

SERVICE_ROLE_KEY      signed with it

# postgrest

PGRST_DB_URI          postgres://authenticator:…@<azure-pg>:5432/postgres

PGRST_DB_SCHEMAS      public,storage

PGRST_DB_ANON_ROLE    anon

PGRST_JWT_SECRET      ${JWT_SECRET}

# gotrue

GOTRUE_SITE_URL       https://pulse.augustinnovate.com

GOTRUE_URI_ALLOW_LIST https://pulse.augustinnovate.com/*

GOTRUE_DB_DATABASE_URL  postgres://supabase_auth_admin:…@<azure-pg>:5432/postgres

GOTRUE_JWT_SECRET     ${JWT_SECRET}

GOTRUE_DISABLE_SIGNUP true     ← HR creates every account; see note below

GOTRUE_SMTP_*         or leave unset, since Pulse sends via Resend

# storage

STORAGE_BACKEND       s3

# Azure Blob speaks the S3 protocol through its own endpoint, or use the

# `file` backend on a mounted Azure Files share. Test signed URLs either way.

GOTRUE_DISABLE_SIGNUP=true matters. Pulse creates every login through HR, and the company-setup screen that makes the first super admin has already been run. Leaving open sign-up on would let anybody with the URL create an account.

Put Caddy in front for TLS and route one hostname to the right container by path, the way Supabase's Kong does: /rest/v1/* → PostgREST, /auth/v1/* → GoTrue, /storage/v1/* → Storage, /functions/v1/* → Edge Runtime.

## Step 5 — The frontend

Azure Static Web Apps, free tier, pointed at the repository. Build command

npm run build, output dist. Set the five environment variables from section 3 as build-time variables — Vite inlines them, so they must be present when it builds, not when it runs.

Add pulse.augustinnovate.com as a custom domain. TLS is included.

## Step 6 — Files

Copy the three Storage buckets across: employee-documents,

reimbursement-receipts, candidate-documents. All three are private, capped at 5 MB, and limited to JPEG, PNG and PDF. Keep all three settings — one of them being public was a reportable data breach (QA-19).

Paths must be preserved exactly. Rows point at bucket + key, and

employee_identity_documents.file_url holds one full URL that will need rewriting by hand.

# 5. The verification gate

Do not let anybody sign in to the Azure instance until this passes.

Pulse's entire security model rests on PostgREST putting a verified JWT claim on every connection. If that is misconfigured the application looks completely normal and the database quietly stops protecting anything.

Run, in order:

npm test                               # 93 unit tests — pure logic, no backend

python3 QA/scripts/access_matrix.py    # 210 read checks

python3 QA/scripts/write_matrix.py     #  84 write checks

./QA/scripts/profile_guard.sh          #   9 privilege checks

./QA/scripts/preboarding_guard.sh      #  10 document privacy checks

./QA/scripts/agreement_guard.sh        #  14 signing and offer checks

All five run against either database. By default they use the Supabase CLI. Point them at Azure with one variable:

export PULSE_DB_URL="postgres://user:pass@<azure-pg>:5432/postgres"

Each prints which backend answered — [supabase] or [psql] — so nobody mistakes a pass on the old platform for a pass on the new one.

One honest caveat. The psql path was written on a machine with no psql and no direct Postgres URL, so it has never run against a live database. The part that would actually go wrong — reading psql's output — is covered by QA/scripts/lib/test_dbq.py, 9 cases against real psql output shapes. Run that first (python3 QA/scripts/lib/test_dbq.py), then run one real check and eyeball it before trusting the rest.

Then check by hand, because these are the things a script cannot see:

- [ ] Sign in as an ordinary employee. Open the browser's network tab. Confirm

requests carry an Authorization: Bearer header and the responses are       narrowed — an employee must not see other people's compensation.

- [ ] Sign in as HR. Confirm they see the directory and not payroll runs.

- [ ] Download a payslip. The URL must expire.

- [ ] Create a login from Settings. The link must point at

pulse.augustinnovate.com, not localhost.

- [ ] Run one payroll cycle end to end and compare every figure against the

same cycle on Supabase. They must match to the rupee.

# 6. Cutover

Pulse is not live, so this is a move rather than a migration under load. Even so:

- Stand Azure up alongside Supabase. Do not switch DNS yet.

- Run the verification gate against Azure.

- Run the short UAT against Azure. Test the thing you will ship, not the

thing you are leaving.

- Re-copy the data the morning of cutover, so UAT's test records do not go to

production. Re-run the gate.

- Point DNS at the Static Web App.

- Keep the Supabase project paused, not deleted, for one month.

## If it goes wrong

Point DNS back. That is the whole rollback, as long as you have not deleted Supabase and have not let anybody enter real data on Azure yet. After real data exists on Azure, rollback means restoring from the Azure backup instead — which is why point-in-time restore is worth the $6.

# 7. Operations — the part that is not code

None of this exists today and none of it is application work.

| Backups | Managed Postgres does it. Test a restore before go-live. An untested backup is a belief, not a backup |
| --- | --- |
| Monitoring | Azure Monitor on the VM and the database. Alert on CPU, memory, disk and failed connections |
| Uptime | A free external check on pulse.augustinnovate.com |
| Container restarts | restart: unless-stopped in compose, and enable Docker on boot |
| Secrets | JWT_SECRET and SERVICE_ROLE_KEY in Azure Key Vault, not in the compose file |
| Patching | Unattended security upgrades on the VM |
| On call | Decide who answers when payroll fails at 11pm on the 28th |

# 8. Order of work

|  | Work | Rough time |
| --- | --- | --- |
| 1 | Postgres, schema, roles | half a day |
| 2 | Containers running, app talking to them | 1–2 days |
| 3 | Data and files across | half a day |
| 4 | Port the verification scripts — done, they run against either | — |
| 5 | Run the gate, fix what it finds | 1 day, unknown tail |
| 6 | Static Web App, domain, TLS | half a day |
| 7 | Backup and restore tested, monitoring | half a day |
|  |  | about four days, plus whatever step 5 turns up |

Step 5 is the one with an unknown tail, and it is the one not to compress.

# 9. After the move, before the next thing

Two items were deliberately left until Azure:

- Google sign-on (QA-38). The database model is already in place and the

button is hidden behind a flag. QA/11_CONFIGURATION_CHECKLIST.md has the   steps.

- The retention purge currently runs when HR presses a button, because

Supabase had no scheduler Pulse could rely on across this move. Azure does.

© 2026 | Augustinnovate Pvt. Ltd.